# Weekly Report — Apr 04 – Apr 10

| Member | Done | Planned | Roadblocks |
| --- | --- | --- | --- |
| Ethan | Implemented subject-level stratified k-fold cross-validation (5-fold) for both Logistic Regression and Random Forest models using the 76-feature (19 channels × 4 bands) flattened feature set. Verified that subject IDs are not leaked across folds. | Tune hyperparameters for Random Forest (n_estimators, max_depth) using GridSearchCV and report updated ROC-AUC scores. | None. |
| Ajay | Ran baseline model training (`train_ml_model.py --model logreg`) and collected initial performance metrics (accuracy, ROC-AUC, sensitivity, specificity). Logged results to `artifacts/logreg_metrics.json`. | Run the same evaluation for the Random Forest model and produce a side-by-side comparison table. | Class imbalance (78 HC vs 122 AD) is affecting sensitivity scores; will coordinate with Aashay on resampling strategies. |
| Aashay | Investigated class imbalance mitigation strategies. Tested SMOTE oversampling on the training folds and evaluated its effect on cross-validated sensitivity for the minority class (HC). | Finalize the best resampling approach and integrate it cleanly into the training pipeline so it only applies within each CV fold. | SMOTE on small subject counts can cause overfitting; need to validate carefully. |
| Ram | Drafted a model evaluation section for the final report, summarizing the stratified CV methodology, choice of metrics, and rationale for subject-level (rather than epoch-level) evaluation. | Add a paragraph on the class imbalance challenge and the resampling approach chosen by Aashay. | Waiting on finalized metric numbers from Ajay before completing the results table. |
| Venkatasai | Generated feature importance bar charts for the Random Forest model across all 19 channels and 4 frequency bands. Confirmed that Theta band at frontal/central channels and Alpha band at posterior channels are top-ranked features. | Produce a heatmap of feature importances (channels × bands) for inclusion in the final report figures directory. | None. |
| Venkat Sai Eshwar Varma Sagi | Cross-referenced the feature importance rankings with published AD biomarker literature. Confirmed alignment: elevated Theta slowing and reduced Alpha in posterior regions match clinical findings. | l. | None. |