| Member | Done | Planned | Roadblocks |
| --- | --- | --- | --- |
| Ethan | Completed hyperparameter tuning for Random Forest via GridSearchCV (5-fold inner CV nested within the outer subject-level CV). Best params: n_estimators=200, max_depth=10. Saved fitted model to artifacts/rf_tuned.joblib. | Explore a Support Vector Machine (SVM) with RBF kernel as a third classifier for comparison, using the same 76-feature pipeline. | Nested CV is computationally slow on the full dataset; switched to 3-fold inner CV to reduce runtime. |
| Ajay | Produced the final baseline comparison table (Logistic Regression vs Random Forest, with and without SMOTE). Random Forest with SMOTE achieved the best balance of sensitivity (0.81) and specificity (0.78). | Format the results table for inclusion in the final report and slide deck. Coordinate with Ram on narrative framing. | None. |
| Aashay | Finalized SMOTE integration inside the CV pipeline. Confirmed that no data leakage occurs (resampling applied only to training folds). Updated train_ml_model.py with a --smote flag. | Compute and plot ROC curves for all three classifiers on the held-out test fold average. Save to figures/roc_curves_comparison.png. | None. |
| Ram | Completed the model evaluation section of the final report draft, including the results table, methodology description, and class imbalance discussion. Shared draft with team for review. | Incorporate feedback from the team and begin drafting the Discussion / Conclusion section. | Needs updated SVM results from Ethan before the comparison section is complete. |
| Venkatasai | Created the feature importance heatmap (channels × bands) and saved it to figures/rf_feature_importance_heatmap.png. Confirmed top features: Theta at Fz, Cz; Alpha at Pz, O1, O2. | Design the figure layout for the final report — determine which plots go in which sections and create a figures legend page. | None. |
| Venkat Sai Eshwar Varma Sagi | Completed the 300-word clinical interpretation section linking Theta slowing, Alpha reduction, and Delta increase to Alzheimer's pathology (cortical disconnection, cholinergic deficit). Submitted to Ram for inclusion in the report draft. | Review the full report draft for scientific accuracy and consistency with cited literature. | None. |