| Team Member | Done | Planned | Roadblocks |
| --- | --- | --- | --- |
| Ajay Alluri | - Navigated the extracted directory structure to catalog all available CSV files and identify other potential raw data formats. - Loaded the identified CSV files into pandas DataFrames and performed an initial data quality check by analyzing dimensions, data types, and missing value counts. - Analyzed potential target variables by identifying classification columns and plotting their class distributions using bar charts and pie charts to check for dataset balance. | - Continue to ananlyze data set and try another dataset |  |
| Venkat Sai Eshwar Varma Sagi | - Read OpenNeuro ds004504 docs and its data descriptor to understand what’s inside and how it’s organized. - Key findings on ds004504 contents: 88 subjects total, resting-state eyes-closed EEG; groups are 36 AD, 23 FTD, 29 healthy controls; participant metadata includes MMSE. - Key findings on ds004504 structure: BIDS layout with participants.tsv and subject folders sub-0XX; preprocessed/denoised recordings live under derivatives/sub-0XX/eeg/ as EEGLAB .set files, separate from unprocessed subject folders. . - Decision rationale: ds004504 is primary because it’s clinically consistent, has clear labels and MMSE, and has both raw + denoised data in a clean structure; the aggregated Kaggle dataset is better later for robustness/generalization once our pipeline is stable. | - Share the dataset choice with the team and confirm we start with derivatives for the first baseline. - Verify we can load a few subjects end-to-end and that participants.tsv labels map correctly to subject folders. - Coordinate subject-level splitting rules (no window-level leakage) with the pipeline/model teammate. | Kaggle pages did not render cleanly in a text scrape, so I used the publicly available LEAD repository documentation to confirm the exact “largest AD EEG” standardization steps like filtering, artifact removal and channel alignment, which let me still write an accurate comparison. |
| Ethan Varghese | - Created project repository and setup initial structure and config files (repo link) - Read in the “largest preprocessed AD EEG” Kaggle description and identified it as a multi-dataset aggregation standardized for unified model training | - Connecting GitHub repository to Google Colab |  |
| Ram Gudur | - Identified and reviewed peer-reviewed literature on EEG changes in Alzheimer’s disease to establish a scientifically grounded understanding of how AD alters neural oscillations, connectivity, and signal complexity. - Reviewed foundational materials on EEG signal generation and frequency bands to ensure the team understands what EEG measures biologically and how common signal features relate to neural activity. - Compiled a glossary of core neuroscience and signal-processing terms to standardize terminology and support consistent team communication. - Documented and organized all sources used in the research phase to maintain traceability and support future validation or expansion of the review. | - Review machine learning approaches previously used in EEG-based Alzheimer’s classification to determine appropriate baseline models and comparison strategies. - Define evaluation metrics and validation strategies such as accuracy, AUC, sensitivity, specificity, and cross-validation methods. - Expand research to include more indicators of Alzheimer’s and other potential areas for ML classification. | - Limited access to certain full-text journal articles may restrict deeper methodological analysis. - Relative unfamiliarity with neuroscience terminology and Alzheimer’s-specific pathology introduces a learning curve that may slow interpretation of literature and integration into modeling decisions. - Limited prior experience working with raw EEG data may create additional overhead when designing preprocessing and artifact-removal pipelines. |
| Aashay Vishwakarma | - Analyzed potential target variables by identifying classification columns and plotting their class distributions using bar charts and pie charts to check for dataset balance. - Generated histograms to visualize the overall distribution of up to 6 numeric features per file, and computed correlation heatmaps to identify relationships between the variables. - Searched for structured time-series data using standard EEG channel names and plotted continuous signal samples over multiple features to verify the integrity of the EEG recordings. | - Continue to ananlyze data set and try another dataset |  |
| Venkatasai Gudisa | - Conducted thorough research by reading various foundational sources on eeg to establish a comprehensive understanding of the technology. - Focused study was dedicated to the four main EEG frequency band to understand their physiological significance and relationship to neural activity. - A complete, labeled list was drafted detailing the 19 standard EEG channels to be used in the dataset, ensuring a clear and consistent reference for all subsequent analysis and modeling. | - Compiling the one-page cheat sheet for the team - Cross referencing the drafted 19 channels with the actual dataset |  |

https://teams.microsoft.com/meet/27114829884284?p=PAiYn6TWeg0HQTxtNM